# Load Testing Sprint Report

NovaPay SpA — Sprint Results

March 2026

# LOAD TESTING SPRINT

NovaPay SpA — Payment Processing Platform

March 2026 · VANTX · hello@vantx.io

# Executive Summary

A 3-week load testing sprint was conducted for NovaPay’s payment processing platform. The engagement covered 5 critical flows, 4 scenario types, and 23 test runs across staging and pre-production environments. Maximum throughput achieved: 520 TPS. Breakpoint identified at 560 TPS (PostgreSQL connection exhaustion). 4 critical findings identified with specific remediation steps. All k6 scripts and Grafana dashboards delivered as reusable assets.

### Key Results

| Metric | Value |
| --- | --- |
| Duration | 3 weeks (15 business days) |
| Scenarios designed | 5 flows x 4 types = 20 scenarios |
| Test runs executed | 23 |
| Max TPS achieved | 520 |
| Breakpoint identified | 560 TPS |
| Critical findings | 4 |
| k6 scripts delivered | 5 (one per flow) + 1 combined |

# 1. Scope & Objectives

### Objectives

- Establish performance baseline for all critical payment flows

- Identify system breakpoint and capacity limits

- Validate system behavior under spike conditions (Black Friday simulation)

- Deliver reusable k6 framework for ongoing CI/CD integration

### Flows Under Test

| Flow | Description | Priority | SLA |
| --- | --- | --- | --- |
| Create Payment | POST /api/payments → process → confirm | P0 | p95 < 500ms |
| Checkout (guest) | Full checkout flow: cart → payment → confirmation | P0 | p95 < 2s |
| Settlement Export | GET /api/settlements?merchant_id=X (paginated) | P1 | p95 < 3s |
| Merchant Dashboard | Login → dashboard → analytics load | P1 | p95 < 1.5s |
| Webhook Delivery | Payment confirmed → webhook sent to merchant | P1 | p95 < 1s |

### Test Environment

| Component | Details |
| --- | --- |
| Environment | Pre-production (identical to prod: ECS Fargate, RDS, ElastiCache) |
| Infrastructure | AWS us-east-1, same instance sizes as production |
| Database | PostgreSQL 15 (RDS db.r6g.xlarge) — restored from prod snapshot (anonymized) |
| Load generators | k6 Cloud (us-east-1), 3 load zones |
| Monitoring | Grafana Cloud (Prometheus + Loki + Tempo) |

# 2. Scenario Design

### Scenario Matrix

| Scenario | Type | VUs | Duration | Ramp | Target TPS |
| --- | --- | --- | --- | --- | --- |
| Baseline | Baseline | 50 | 10 min | 2 min | 180 |
| Stress | Stress | 100 | 15 min | 3 min | 360 |
| Spike | Spike | 250 | 5 min | 30s | 500+ |
| Soak | Soak | 50 | 2 hours | 5 min | 180 |
| Breakpoint | Breakpoint | 10→500 | 30 min | Stepped +10/min | Max |

### Thresholds

| Metric | Threshold | Rationale |
| --- | --- | --- |
| p95 response time | <500ms (API), <2s (checkout) | NovaPay SLA commitments |
| p99 response time | <1000ms (API), <3s (checkout) | Worst-case user experience |
| Error rate | <1% (baseline), <5% (stress) | Payment reliability requirement |
| TPS | ≥400 sustained | Target for Q3 growth projection |

# 3. Results

### Baseline

| Metric | Value | Threshold | Status |
| --- | --- | --- | --- |
| Virtual Users | 50 | — | — |
| Avg TPS | 245 | ≥150 | ✅ Pass |
| p50 | 68ms | <200ms | ✅ Pass |
| p95 | 180ms | <500ms | ✅ Pass |
| p99 | 380ms | <1000ms | ✅ Pass |
| Error rate | 0.01% | <1% | ✅ Pass |

### Stress

| Metric | Value | Threshold | Status |
| --- | --- | --- | --- |
| Virtual Users | 100 | — | — |
| Max TPS | 488 | ≥300 | ✅ Pass |
| p50 | 125ms | <300ms | ✅ Pass |
| p95 | 420ms | <500ms | ✅ Pass |
| p99 | 780ms | <1000ms | ✅ Pass |
| Error rate | 0.3% | <2% | ✅ Pass |

### Spike

| Metric | Value | Threshold | Status |
| --- | --- | --- | --- |
| Virtual Users | 250 (ramp 30s) | — | — |
| Max TPS | 520 | ≥400 | ✅ Pass |
| p95 | 1,800ms | <2000ms | ✅ Pass |
| Error rate | 1.2% | <5% | ✅ Pass |
| Recovery | 18s | <30s | ✅ Pass |

### Soak (2 hours)

| Metric | Value | Threshold | Status |
| --- | --- | --- | --- |
| Avg TPS | 242 | ≥150 | ✅ Pass |
| p95 | 195ms | <500ms | ✅ Pass |
| Memory growth | +45 MB (Java heap) | <200 MB | ✅ Pass |
| Error rate | 0.02% | <1% | ✅ Pass |

Breakpoint Analysis

### Breakpoint

| Stage | VUs | TPS | p95 | Error Rate | Status |
| --- | --- | --- | --- | --- | --- |
| Stage 1 | 50 | 245 | 180ms | 0.01% | ✅ Normal |
| Stage 2 | 100 | 488 | 420ms | 0.3% | ✅ Normal |
| Stage 3 | 150 | 520 | 890ms | 0.8% | ⚠️ Degrading |
| Stage 4 | 200 | 540 | 1,800ms | 2.1% | ⚠️ Stressed |
| Stage 5 | 250 | 560 → drop | 4,200ms | 8.5% | ❌ Breakpoint |

Breakpoint at 560 TPS (250 VUs). PostgreSQL connection pool exhausted at this point. ECS auto-scaled to 12 tasks but all tasks competed for the same 30 HikariCP connections. Latency cliff: p95 jumped from 1.8s to 4.2s in 30 seconds.

# 4. Findings

| ID | Severity | Finding | Evidence | Recommended Fix | Estimated Impact |
| --- | --- | --- | --- | --- | --- |
| LT-01 | P0 | PostgreSQL connection pool is the primary bottleneck at >500 TPS | Breakpoint trace shows connection wait time >3s at 560 TPS | Deploy PgBouncer as external connection pooler | +40-60% TPS headroom |
| LT-02 | P1 | Webhook delivery adds 80ms latency to payment flow (synchronous call) | Trace flamegraph shows webhook dispatch in the hot path | Make webhook delivery async via SQS | -80ms on payment p50 |
| LT-03 | P1 | Settlement export without merchant index still hits cold path at scale | Slow query log shows 2s queries for merchants with >50K settlements | Add composite index + explain plan review | Settlement p95 from 1.8s to ~200ms |
| LT-04 | P2 | Java heap grows 45MB over 2h soak — possible slow leak in session cache | Heap dump shows accumulating MerchantConfigCache entries | Add TTL eviction to in-memory cache | Prevents OOM in long-running tasks |

# 5. Deliverables

| Deliverable | Description | Location |
| --- | --- | --- |
| k6 scripts | 5 flow scripts + 1 combined scenario + shared utilities | tests/k6/ in NovaPay repo |
| Grafana dashboard | k6 results dashboard with custom panels per flow | https://novapay.grafana.net/d/k6-sprint |
| CI/CD integration | GitHub Actions workflow: baseline on every PR, full suite weekly | .github/workflows/load-test.yml |
| Raw results | All 23 test run results with Grafana snapshots | Shared Google Drive folder |

### k6 Script Inventory

| Script | Flow | Scenarios | Lines |
| --- | --- | --- | --- |
| payment-flow.js | Create Payment | baseline, stress, spike | 142 |
| checkout-flow.js | Guest Checkout | baseline, stress, spike | 198 |
| settlement-export.js | Settlement Export | baseline, stress | 95 |
| merchant-dashboard.js | Merchant Dashboard | baseline, stress | 118 |
| webhook-delivery.js | Webhook Delivery | baseline, stress | 87 |
| combined-scenario.js | All flows (weighted) | all types | 245 |

# 6. Capacity Planning

| Scenario | Required TPS | Current Max | Gap | Action Needed |
| --- | --- | --- | --- | --- |
| Current traffic (180 avg) | 180 | 520 | +189% headroom | None |
| 2x growth (Q3) | 360 | 520 | +44% | None |
| 3x growth (Q4 with partnerships) | 540 | 520 | -4% | Deploy PgBouncer (LT-01) |
| 5x growth (Black Friday) | 900 | 520 | -42% | PgBouncer + read replicas + async webhooks |
| 10x growth (next year) | 1,800 | 520 | -71% | Full architecture review — consider sharding |

# 7. Recommendations

- Immediate (LT-01): Deploy PgBouncer in transaction mode between ECS tasks and RDS. This is the single highest-impact change — estimated to push breakpoint from 560 to 800+ TPS without any application changes.

- This sprint (LT-02): Make webhook delivery asynchronous. Currently adds 80ms to every payment. SQS + a small consumer service. Payment p50 would drop from 68ms to ~45ms.

- This quarter (LT-03, LT-04): Index optimization for settlement queries. Cache TTL fix to prevent heap growth. Both are straightforward.

- Ongoing: Run baseline load test on every PR (already configured in CI). Run full suite (stress + spike) weekly via scheduled workflow. Run breakpoint test monthly to track capacity trend.

Next steps: Implement LT-01 (PgBouncer) → VANTX re-tests (included) → Validate improvement. Consider Performance subscription ($5,995/mo) for continuous monthly testing.

hello@vantx.io · vantx.io